AIRCRAFT CARRIER C5I MODERNIZATION PROGRAM (C5IMP)

# CVN C5IMP Governance Standard Operating Procedure

Battle Rhythm, Decision Workflow, Escalation, and Reporting

| Document Control Field | Entry |
| --- | --- |
| Document Number | C5IMP-SOP-001 |
| Version | 0.1 (DRAFT) |
| Effective Date | [DD MMM YYYY] |
| Prepared By | [Action Officer Name / Code] |
| Reviewed By | [Branch Head / Code] |
| Approved By | [Approval Authority / Code] |
| Next Review Date | [DD MMM YYYY] |
| Classification | UNCLASSIFIED (template) - [Insert handling caveat placeholder] |
| SharePoint Location | [C5IMP Site / Library / Folder] |

DRAFT TEMPLATE - NOT OFFICIAL POLICY - UNCLASSIFIED
DISTRIBUTION STATEMENT PLACEHOLDER - Insert appropriate distribution statement prior to release.

# Revision History

| Version | Date | Author / Code | Description of Change | Approved By |
| --- | --- | --- | --- | --- |
| 0.1 | [DD MMM YYYY] | [Name / Code] | Initial draft template. | [Name / Code] |

# 1. Purpose

This SOP prescribes the recurring battle rhythm, decision workflow, escalation process, meeting cadence, reporting requirements, and coordination responsibilities for CVN C5IMP governance.

# 2. Battle Rhythm

The standard battle rhythm below is maintained in the Meeting Battle Rhythm Tracker on the C5IMP SharePoint site.

| Event | Cadence | Day/Time (Placeholder) | Lead | Required Inputs |
| --- | --- | --- | --- | --- |
| Intake Triage | Weekly | [Tue 0900] | Action Officer Lead | New intake forms; triage worksheet |
| WIPT Sessions | Bi-weekly | [Wed 1300] | WIPT Leads | Action tracker; technical issue papers |
| OIPT | Monthly | [1st Thu 1000] | Program Office Lead | WIPT rollups; risk register; schedule status |
| CCB | Monthly | [3rd Thu 1000] | CCB Chair | Change packages; evaluation memoranda; pre-brief deck |
| Readiness Review | Per milestone | [Per availability schedule] | TYCOM N43 | Readiness assessment workbook; system status |
| Executive Steering Board | Quarterly | [Last Wed of quarter] | [Flag-level Placeholder] | Program dashboard; escalation slate |
| Modernization Status Report | Monthly | [5th business day] | Action Officer Lead | Master tracker; decision log |

# 3. Decision Workflow

All proposed C5I changes follow the standard lifecycle:

Step 1 - Intake: Sponsor submits C5I Modernization Intake Form via the SharePoint intake library/list.

Step 2 - Triage: Action officers validate completeness, assign a tracking number, and route to the cognizant WIPT within 5 business days.

Step 3 - Stakeholder Review: WIPT coordinates the Change Evaluation Memorandum across technical, schedule, cost, manpower, training, cybersecurity, logistics, and documentation reviewers.

Step 4 - CCB / Decision: CCB dispositions the change per the CCB Charter; the decision is captured in a Decision Record.

Step 5 - Schedule Integration: Approved changes are integrated into the Availability Integration Tracker and availability work packages.

Step 6 - Execution: Installation and test activities tracked through the Master Modernization Tracker.

Step 7 - Readiness Assessment: Modernization Readiness Assessment completed prior to operational turnover.

Step 8 - Lessons Learned: After Action Report filed; baseline registers updated.

# 4. Escalation Process

Issues unresolved at a given tier escalate as follows. Escalation packages must include a one-page issue summary, options, and a recommended course of action.

| Trigger | From | To | Timeline |
| --- | --- | --- | --- |
| Technical disagreement unresolved after two WIPT cycles | WIPT | OIPT | Next OIPT or within 10 business days |
| Cross-program resource or schedule conflict | OIPT | Executive Steering Board | Next ESB or out-of-cycle if availability-critical |
| Decision overdue beyond agreed need date | Action Officer | CCB Chair | Within 5 business days of breach |
| Safety or cybersecurity stop-work condition | Any stakeholder | [Designated Authority Placeholder] | Immediate |

# 5. Reporting Requirements

Monthly Modernization Status Report: rollup of tracker status, decisions, risks, and upcoming milestones; posted to the SharePoint Modernization Dashboard.

CCB Minutes: published within 5 business days of each CCB.

Action Item Report: auto-generated views from the Action Item Tracker, reviewed at every WIPT/OIPT.

Readiness Assessment Summary: published at each availability milestone gate.

Quarterly Executive Dashboard: prepared for the Executive Steering Board.

# 6. Coordination Responsibilities

Action officers maintain trackers within 2 business days of any governance event. WIPT leads confirm agenda inputs no later than 3 business days before each session. The SharePoint site is the single authoritative location for all governance artifacts; email attachments are non-authoritative working copies.

# 7. Records Management

All minutes, decision records, and assessment products are filed in the designated SharePoint libraries with required metadata (Hull, System Category, Status, Decision Authority, Review Date). Records disposition follows [Records Schedule Placeholder].

# Approval

| Role / Organization | Name | Signature | Date |
| --- | --- | --- | --- |
| TYCOM N6 (or designated representative) | [Name] |  | [DD MMM YYYY] |
| NAVSEA Carrier Modernization Lead [Code Placeholder] | [Name] |  | [DD MMM YYYY] |
| PEO Carriers Representative [Code Placeholder] | [Name] |  | [DD MMM YYYY] |
| PEO C4I / PMW Representative [Code Placeholder] | [Name] |  | [DD MMM YYYY] |