## Slide 1: CVN C5IMP Modernization SharePoint Administrative Tool Suite
SharePoint Design Brief for Leadership and Site-Owner Approval
Aircraft Carrier C5I Modernization Program (C5IMP)
[Prepared by: Name / Code] | [DD MMM YYYY]
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY

## Slide 2: Purpose
Establish a single SharePoint site as the authoritative administrative backbone for CVN C5I modernization.
  Centralized modernization control: one master tracker, one baseline register, one action list.
  Governance discipline: battle rhythm, agendas, minutes, and CCB packages in one controlled location.
  Decision traceability: every decision indexed, linked to its record, rationale, and follow-on actions.
  Readiness alignment: assessment results visible to TYCOM and Ship's Force at each milestone gate.
  NAVSEA/TYCOM coordination: shared, permissioned visibility across acquisition and fleet stakeholders.
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY

## Slide 3: User Communities
Community | Primary Need | Typical Access
TYCOM N6 / N43 / N4 | Readiness governance, prioritization | Edit
NAVSEA Carrier Modernization | Integration engineering, alteration management | Edit
PEO Carriers | Platform acquisition coordination | Contribute
PEO C4I / PMW | System fielding, ILS, install requirements | Contribute
Ship's Force C5I | Impact awareness, readiness inputs | Read (+ scoped input)
RMC / Shipyard / Installation teams | Availability execution data | Contribute (scoped)
Fleet staff [Placeholder] | Schedule alignment | Read
Program office action officers | Trackers, intake, actions | Edit
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY

## Slide 4: Operational Problem - Current Administrative Friction
Scattered files: program artifacts spread across email, shared drives, and personal folders.
Inconsistent trackers: multiple competing spreadsheets with conflicting status for the same items.
Poor decision traceability: decisions buried in minutes and email threads; rationale and conditions lost.
Weak configuration visibility: installed versus documented baseline unclear by hull.
Unclear ownership: actions assigned verbally, not tracked to closure.
Fragmented modernization status: every status request triggers a manual data call to multiple organizations.
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY

## Slide 5: Proposed SharePoint Information Architecture
Page | Function
Home | Orientation, news, battle rhythm, key POCs
Modernization Dashboard | Status rollups, hot items, future Power BI placeholder
Intake and Change Review | Submit and track proposed changes
Configuration Baseline | Approved baseline and change posture by hull/system
Availability Integration | Work packages, access, testing, turnover
Risks / Issues / Actions | Registers and burn-down views
Governance and Meetings | Calendar, agendas, minutes
Decisions and CCB | Decision log, records, CCB packages (restricted)
Readiness Assessments | Hull/system readiness results
References and Templates | All controlled templates and references
Lessons Learned | After Action Reports and search
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY

## Slide 6: Recommended Libraries and Lists
Library / List | Holds | Control Features
Program Documents Library | Charters, SOPs, plans | Major versions, check-out, approval
Templates Library | Blank templates only | Read-only for users; owner-managed
Modernization Tracker Library | Authoritative Excel trackers | Browser editing; version history
Configuration Baseline Library | Baseline register, references | CM-staff edit only
Decision Records Library | Completed decision records | Unique permissions (restricted group)
Meeting Records Library | Agendas, read-aheads, minutes | Filed by series and date
Risk and Action Lists | Risk and action items for web part views | Filtered views, conditional formatting
Stakeholder Directory List | POC roster | Feeds People web parts
Lessons Learned Library | After Action Reports | Metadata-driven search
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY

## Slide 7: Metadata Strategy
Site columns applied consistently across libraries and lists - metadata drives every view and dashboard.
  Hull | System Category | Program Office | Document Type | Status
  Decision Authority | Availability | Fiscal Year | Owner | Review Date | Last Updated
  CCB Required | Readiness Impact | Classification/Handling Caveat [placeholder - tailor per command guidance]
Required columns enforced at upload; monthly metadata audit by site owners.
Folders are minimized - filtering and grouping come from metadata views, not folder trees.
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY

## Slide 8: Recommended Web Parts
Web Part | Employment
Hero | Major navigation tiles on Home
Quick Links | Key workflows: submit intake, open trackers, get templates
Document Library | Controlled document access via named views
List | Action items, risks, and decision log views
Highlighted Content | Recently updated and high-priority files, automatic by metadata
News | Modernization updates and announcements
Events | Battle rhythm and CCB calendar
People | Key POCs by page
Text | Short process guidance blocks
Embed / Power BI | Placeholder for future dashboard integration (tenant approval required)
Forms placeholder | Intake workflow if tenant policy allows; fallback is list new-item form
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY

## Slide 9: Page-by-Page Web Part Employment Plan
Page | Web Parts | Content Sources
Home | Hero, News, Events, Quick Links, People | News; calendar; directory
Modernization Dashboard | Highlighted Content, List x2, Embed placeholder | Trackers; risk/action lists
Intake and Change Review | Quick Links, List, Text, Forms placeholder | Intake list; templates
Configuration Baseline | Document Library, List, Text | Baseline library
Availability Integration | Document Library, List, Events | Availability tracker; calendar
Risks / Issues / Actions | List x3, Highlighted Content | Risk and action lists
Governance and Meetings | Events, Document Library, Quick Links | Meeting records; calendar
Decisions and CCB | List, Document Library, Text | Decision records (restricted)
Readiness Assessments | Document Library, Highlighted Content | Readiness products
References and Templates | Document Library, Quick Links, Text | Templates library
Lessons Learned | Document Library, Highlighted Content | Lessons Learned library
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY

## Slide 10: Administrative Tool Suite Hosted on the Site
Word Templates (Program Documents / Templates) | Excel Tools (Tracker Library)
Program Charter; Governance SOP; CCB Charter | Master Modernization Tracker
Intake Form; Change Evaluation Memorandum | Baseline Configuration Register
Modernization Readiness Assessment | Risk / Issue / Opportunity Register
Availability Integration Planning Guide | Action Item Tracker; Decision Log
Stakeholder Engagement Plan | Stakeholder RACI Matrix
Meeting Minutes; Decision Record; AAR templates | Availability Integration Tracker
SharePoint User Guide | Readiness Assessment Workbook; Battle Rhythm Tracker; Content Inventory & Metadata Plan
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY

## Slide 11: Workflow Model - Modernization Lifecycle
Intake > Triage > Stakeholder Review > CCB / Decision > Schedule Integration > Execution > Readiness Assessment > Lessons Learned > Baseline Update
  Intake: sponsor submits via Intake page; tracking number assigned.
  Triage and review: WIPT coordinates the multi-discipline Change Evaluation Memorandum.
  Decision: CCB dispositions; Decision Record filed and logged.
  Integration and execution: availability tracker and master tracker drive status.
  Closure: readiness assessment gates turnover; AAR feeds process improvement; baseline register updated.
Every stage writes to a SharePoint artifact - the workflow is auditable end to end.
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY

## Slide 12: Governance Model - How TYCOM and NAVSEA Use the Site
TYCOM: readiness visibility and decision control.
  Readiness Assessments and Dashboard pages support milestone gates and fleet alignment.
  CCB membership and decision log give N6/N43 traceable configuration governance.
NAVSEA: integration engineering and configuration alignment.
  Baseline register and availability tracker keep alteration and installation posture current.
  Work package views synchronize NAVSEA, RMC, and shipyard execution.
Shared: one battle rhythm, one action tracker, one decision log - no parallel bookkeeping.
Chairs enforce the rule: if it is not on the site, it is not the record.
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY

## Slide 13: Permissions and Information Control
Group | Access | Notes
Site Owners | Full Control | 2-3 named owners; structure and permissions
TYCOM Editors | Edit | All content except restricted records
NAVSEA Editors | Edit | All content except restricted records
PEO/PMW Contributors | Contribute | Trackers, intake, meeting records
Ship Viewers | Read | Unrestricted content
Shipyard/RMC Contributors | Contribute (scoped) | Availability content only
Read-Only Leadership | Read | Executive visibility
Restricted Decision Records Group | Edit (unique permissions) | Decision Records library only
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY

## Slide 14: Implementation Roadmap
Phase | Scope | Target (Placeholder)
1. Build site shell | Pages, navigation, permission groups | [Week 1-2]
2. Create libraries/lists | Per Content Inventory workbook | [Week 2-3]
3. Apply metadata | Site columns, required fields | [Week 3-4]
4. Upload templates | Full Word/Excel suite | [Week 4]
5. Configure views | By Hull, Overdue, Pending Decision, etc. | [Week 5]
6. Add web parts | Per Web Part Employment Matrix | [Week 5-6]
7. Pilot | One hull or one availability end-to-end | [Week 7-18]
8. Refine governance | SOP/CCB updates from pilot AAR | [Week 18-20]
9. Expand to fleet-level use | Onboard remaining hulls; training | [Week 20+]
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY

## Slide 15: Success Criteria
Reduced duplicate trackers: one authoritative tracker per function; retired spreadsheets archived.
Improved decision traceability: 100% of decisions logged with record, authority, and follow-on actions.
Faster modernization status reporting: monthly report built from live views, not data calls.
Clear action ownership: zero unowned actions; overdue rate visible and trending down.
Better configuration visibility: installed-vs-documented baseline current for every hull.
Improved readiness assessment consistency: common criteria bank used at every gate.
Stronger NAVSEA/TYCOM coordination: shared battle rhythm and single source of record.
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY

## Slide 16: Recommended Next Steps
1. Approve this design brief and designate 2-3 site owners.
2. Confirm tenant policy on Forms and Power BI web parts.
3. Stand up the site shell and permission groups (Phase 1).
4. Build libraries, lists, and metadata per the Content Inventory and Metadata Plan workbook (Phases 2-3).
5. Upload the administrative tool suite and configure views (Phases 4-5).
6. Assemble pages per the Web Part Employment Matrix (Phase 6).
7. Select the pilot: [CVN-XX] [PIA FY2X placeholder] entering its planning window; run one full intake-to-decision cycle.
8. Hold a pilot AAR at [pilot + 90 days]; refine and expand fleet-wide.
DRAFT - UNCLASSIFIED - TEMPLATE / PLACEHOLDER CONTENT ONLY